## Slide 1
Hub4Learners — Sprint Overview
Adapted Scrum | 6 sprints × 2 weeks | 12 weeks total
Sprint 1
Identity Foundation
2 weeks
JWT auth, roles & profiles
Base layout & navigation
Home page & course catalog
Student & Professor dashboards
Sprint 2
Course Architecture
2 weeks
Course CRUD & categories
Section / Lesson block hierarchy
Rich editor (TipTap)
File uploads & enrollment
Sprint 3
AI Learning Features
2 weeks
PDF-to-course generation
RAG pipeline (Pinecone + Gemini)
In-course AI tutor
QCM generation & discussions
Sprint 4
Gamification & Socials
2 weeks
XP logging & leveling curve
Daily streaks & achievements
Badge system (event-driven)
Leaderboards & friends
Sprint 5
Communication & Community
2 weeks
Real-time chat (WebSocket)
Discussion forums with votes
Content reporting
Live notifications
Sprint 6
Payment, Analytics & Admin
2 weeks
Stripe Checkout & webhooks
Pro subscription ($9.99/mo)
Learner & professor analytics
Multi-tenant admin dashboards
Methodology: Adapted Scrum — 2-week fixed-length sprints, backlog refinement, sprint review with supervisor, written retrospective per cycle
1/1